DataClean AI

Product Requirements Document

Version 1.0 MVP

| Field | Detail |
| --- | --- |
| Product Name | DataClean AI |
| Version | 1.0 MVP |
| Status | In Development |
| Last Updated | June 2025 |
| Target Launch | 8 weeks from development start |

# 1. Product Overview

DataClean AI is an open source, AI-powered CSV data cleaning tool built around a human-in-the-loop philosophy. It combines statistical profiling, multi-agent AI reasoning, and explicit human approval at every decision point to produce cleaned datasets that are fully auditable and reproducible.

### The Core Product Loop

- Upload CSV

- AI profiles the data and ranks issues by severity

- AI proposes fixes with plain-English explanations and tradeoffs

- Human approves or rejects each fix individually

- Only approved fixes execute

- Human can issue further instructions in plain English

- Export cleaned CSV + audit report documenting every decision

The tool is free, open source, runs locally via Docker, and has a hosted demo on HuggingFace Spaces. It is built for data scientists, ML engineers, and data analysts who clean CSV files regularly and need that process to be explainable, reproducible, and defensible.

# 2. Problem Statement

## 2.1 The Core Problem

Data cleaning consumes 60 to 80 percent of a data practitioner's project time. The technical operations involved — dropping nulls, capping outliers, standardizing formats — are individually simple. The time cost comes from the decision-making overhead surrounding each operation.

Current tools handle this badly:

Fully automated cleaning tools make all decisions silently. They produce a cleaned dataset with no explanation of what changed or why. The practitioner either trusts the output blindly or audits it manually — which takes as long as cleaning from scratch.

Manual cleaning in a Jupyter notebook gives complete control but produces no structure, no audit trail, and no document anyone else can understand or reproduce.

Generic profiling tools like ydata-profiling and pandas-profiling surface statistics accurately but make no recommendations and provide no cleaning interface. They diagnose but do not treat.

## 2.2 What Is Missing

The market gap is a tool that combines three things that have never been combined in a single product:

- Accurate statistical profiling that understands the user's goal context and ranks issues by relevance to that specific goal — not by generic severity.

- Explicit human approval for every proposed change, implemented not as a UI pattern bolted onto an automated system, but as a first-class architectural primitive that the workflow cannot bypass.

- A complete audit trail that records not just what was changed but what was rejected, why it was rejected, and the before/after statistics for every operation — formatted as a professional document the user can share with stakeholders.

## 2.3 Why Now

The maturity of LLM APIs, the availability of LangGraph as a production-grade agentic orchestration framework, and the widespread adoption of pandas as the industry standard for data manipulation make this product buildable in eight weeks with a quality level that was not achievable two years ago.

# 3. Goals and Success Metrics

## 3.1 Product Goals

Goal 1 — Make every cleaning decision explicit and auditable.

No change to the dataset happens without the user seeing it, understanding it, and approving it. Every decision — approved and rejected — appears in the exported audit report.

Goal 2 — Make the cleaning workflow faster than manual cleaning.

A practitioner who currently spends two hours cleaning a messy CSV should complete the same task in under 30 minutes using DataClean AI.

Goal 3 — Make cleaning decisions context-aware.

The same null value in the same column should produce different recommendations depending on whether the use case is ML training, reporting, or pipeline validation.

Goal 4 — Produce a professional audit artifact.

The exported PDF audit report should be suitable for attaching to a model card, including in a stakeholder presentation, or referencing in a data incident post-mortem.

Goal 5 — Be genuinely open source.

Anyone should be able to clone the repository, run docker-compose up, and have a working instance in under five minutes.

## 3.2 Launch Success Metrics

| Metric | Target | Timeframe |
| --- | --- | --- |
| GitHub stars | 200 | 30 days post-launch |
| HuggingFace demo sessions | 500 | 30 days post-launch |
| Full sessions completed | 40% of started sessions | Ongoing |
| Export completions | 25% of started sessions | Ongoing |
| GitHub issues filed | 10 real bug reports | 30 days post-launch |
| Community mentions | 3 posts citing the repo | 30 days post-launch |

## 3.3 Quality Metrics

| Metric | Target |
| --- | --- |
| Test suite coverage | Above 80% |
| Profiling accuracy | Detects issues in all five fixture datasets |
| LLM retry success rate | Above 90% on first retry |
| Export success rate | Above 99% for files under 50MB |
| Session recovery after server restart | 100% for paused sessions in Redis |

# 4. User Personas

## 4.1 Primary Persona — The ML Engineer

| Attribute | Detail |
| --- | --- |
| Name | Priya |
| Role | ML Engineer at a mid-size company |
| Experience | 4 years with Python, pandas, scikit-learn |
| Goals | Clean training data faster; full record of every cleaning decision |
| Frustrations | Automated tools that drop rows without asking; no paper trail |
| Key Use | Uploads file, selects ML training use case, reviews and approves suggestions, exports audit report |

## 4.2 Secondary Persona — The Data Analyst

| Attribute | Detail |
| --- | --- |
| Name | Marcus |
| Role | Senior Data Analyst at a retail company |
| Experience | 5 years Excel/SQL, 2 years Python |
| Goals | Clean data before reports; documentation for stakeholder questions |
| Frustrations | Tools requiring code; no way to explain decisions to non-technical stakeholders |
| Key Use | Uses conversational interface for instructions; exports PDF audit report as appendix |

## 4.3 Tertiary Persona — The Open Source Contributor

| Attribute | Detail |
| --- | --- |
| Name | Tomas |
| Role | Senior Software Engineer interested in agentic systems |
| Experience | 8 years engineering, recently exploring LangGraph |
| Goals | Understand interrupt/resume pattern as reference implementation |
| Key Use | Reads state.py, workflow.py, routes.py; runs tests; forks repo |

# 5. User Stories

## 5.1 Goal Intake

### US-01 — Use Case Selection

As a user, I want to specify my use case before any analysis runs, so that the tool's recommendations are relevant to what I am actually trying to do with this data.

Acceptance Criteria:

- User can select from four use case options: ML Training, Reporting, Exploratory Analysis, Pipeline Validation

- User can enter a free-text description of their expected output

- User can select which columns are critical to their goal

- User can set cleaning aggression on a three-point scale: Conservative, Moderate, Thorough

- Goal context is stored and injected into every subsequent agent call

- The same CSV with different goal contexts produces measurably different issue rankings

### US-02 — Goal Context Update

As a user, I want to be able to change my stated goal context after seeing the initial suggestions, so that I can explore how the recommendations change without re-uploading the file.

Acceptance Criteria:

- Goal context form is accessible during the Review page

- Resubmitting the form re-runs the Explanation Agent with new context

- New suggestion cards replace the previous set

- Previously approved actions are cleared when goal context changes

## 5.2 File Upload and Profiling

### US-03 — Upload Confirmation

As a user, I want to upload a CSV file and get immediate confirmation that it was received, so that I know the system is working before I wait for profiling to complete.

Acceptance Criteria:

- File upload returns a response within 3 seconds for files up to 50MB

- Response includes file name, row count, column count, and session ID

- User sees a loading indicator while profiling runs

- Profiling completes within 60 seconds for files up to 50MB

### US-04 — Ranked Issue List

As a user, I want to see a ranked list of issues found in my data in plain English, so that I can understand what is wrong without needing statistical expertise.

Acceptance Criteria:

- Every detected issue is described in one or two plain English sentences

- Issues are ranked by relevance to the stated goal, not just raw severity

- Issue list shows counts: high, medium, and low severity issues

- Each issue card shows the affected column name, issue type, and brief description

### US-05 — Issue Detection Categories

As a user, I want the profiler to detect at minimum these five categories of issues: missing values, duplicate rows, type mismatches, outliers, and inconsistent formats.

## 5.3 Suggestion Cards and Human Approval

### US-06 — Suggestion Card Content

As a user, I want every proposed fix to show me what was found, what will be done, why, and what the tradeoff is, so that I can make an informed decision about whether to approve it.

Acceptance Criteria:

- Every suggestion card has four visible sections: Found, Proposed Action, Reasoning, Tradeoff

- Reasoning section references the user's stated use case and critical columns

- Tradeoff section describes what is lost or risked if the change is applied

- Cards stream into the UI progressively

### US-07 — Individual Approval

As a user, I want to approve or reject each suggestion individually, so that I have granular control over what happens to my data.

### US-08 — Rejection Reason Verbatim

As a user, I want my rejection reason to appear verbatim in the final audit report, so that the document accurately reflects my decision-making rather than a paraphrase.

## 5.4 Cleaning Execution

### US-09 — Before/After Statistics

As a user, I want to see before and after statistics for every column affected by an approved change, so that I can verify the operation did what I expected.

### US-10 — Undo

As a user, I want to undo any applied change, so that I can correct mistakes without starting the session over.

Acceptance Criteria:

- Every applied change has an Undo button visible in the action log

- Clicking Undo reverts the dataframe to its state before that specific operation

- Undo is available for changes from both suggestion cards and conversational interface

- Undo does not affect other changes applied before or after the undone change

### US-11 — Conversational Cleaning

As a user, I want to type further cleaning instructions in plain English after the initial suggestions have been applied, so that I can handle edge cases the profiler did not catch.

## 5.5 Audit Report and Export

### US-12 — One-Click Export

As a user, I want to export my cleaned CSV and a PDF audit report in one click, so that I have both the output and the documentation of how it was produced.

Acceptance Criteria:

- Export button produces a ZIP file containing the cleaned CSV and a PDF report

- Export completes within 30 seconds for files up to 50MB

- The PDF report is formatted, readable, and requires no software beyond a PDF viewer

### US-13 — Complete Audit Trail

As a user, I want the audit report to document every issue found, every change applied, every change rejected, and the statistics before and after each change.

Acceptance Criteria:

- Report has a section for every issue detected in the profiling phase

- Each section states: what was found, what was proposed, what the user decided, and why if rejected

- Each applied change section includes before/after statistics for every affected column

- Report includes a summary table at the top listing all issues and their disposition

- Report includes the user's original goal context statement

- Report includes file name, upload timestamp, and session ID for traceability

# 6. Functional Requirements

## 6.1 File Handling

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | System must accept CSV file uploads up to 50MB | Must Have |
| FR-02 | System must reject non-CSV files with a clear error message | Must Have |
| FR-03 | System must reject files that cannot be parsed as valid CSV | Must Have |
| FR-04 | System must handle non-UTF-8 encoded files by detecting and converting | Must Have |
| FR-05 | System must handle files with no header row | Should Have |
| FR-06 | System must handle files with only one row of data | Must Have |
| FR-07 | System must handle files with all-null columns without crashing | Must Have |
| FR-08 | Uploaded files must be stored in isolated session directories | Must Have |
| FR-09 | Uploaded files must be cleaned up after session expiry | Should Have |

## 6.2 Profiling

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-10 | Profiling must complete within 60 seconds for files up to 50MB | Must Have |
| FR-11 | Profiler must detect missing values and report null count and rate per column | Must Have |
| FR-12 | Profiler must detect duplicate rows and report duplicate count and rate | Must Have |
| FR-13 | Profiler must detect type mismatches for numeric values stored as strings | Must Have |
| FR-14 | Profiler must detect type mismatches for date values stored as strings | Must Have |
| FR-15 | Profiler must detect outliers in numeric columns using the IQR method | Must Have |
| FR-16 | Profiler must detect inconsistent casing in categorical columns | Must Have |
| FR-17 | Issues must be assigned a priority score between 0.0 and 1.0 | Must Have |
| FR-18 | Issues must be returned sorted by priority score descending | Must Have |
| FR-19 | Priority scores must change based on goal context | Must Have |

## 6.3 AI Agents

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-20 | Profiling Agent must add semantic interpretation to raw statistics | Must Have |
| FR-21 | Explanation Agent must generate a plain-English card for every detected issue | Must Have |
| FR-22 | Every suggestion card must contain four sections: Found, Proposed Action, Reasoning, Tradeoff | Must Have |
| FR-23 | Suggestion cards must stream to the frontend progressively via SSE | Must Have |
| FR-24 | Cleaning Agent must translate approved action IDs to pandas code and execute | Must Have |
| FR-25 | Cleaning Agent must translate natural language instructions to pandas code and execute | Must Have |
| FR-26 | Cleaning Agent must capture before/after statistics for every operation | Must Have |
| FR-27 | Cleaning Agent must retry once with error context if generated code fails | Must Have |
| FR-28 | Cleaning Agent must execute generated code in a sandboxed subprocess | Must Have |
| FR-29 | Audit Agent must generate a structured markdown report from the action log | Must Have |
| FR-30 | Audit Agent must include user rejection reasons verbatim in the report | Must Have |

## 6.4 Human-in-the-Loop

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-31 | LangGraph workflow must pause at an interrupt node after suggestion cards are generated | Must Have |
| FR-32 | Paused graph state must be serialized to Redis | Must Have |
| FR-33 | Graph must resume from the exact checkpoint when user submits selections | Must Have |
| FR-34 | No cleaning operation may execute without explicit user approval | Must Have |
| FR-35 | System must support partial approval — user can approve some cards and reject others | Must Have |
| FR-36 | Session must survive server restart while paused at the interrupt node | Must Have |

## 6.5 Conversational Interface

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-37 | Conversational interface must accept plain English cleaning instructions | Must Have |
| FR-38 | Every conversational instruction must be logged to the action log | Must Have |
| FR-39 | Agent must ask a clarifying question if an instruction is ambiguous | Should Have |
| FR-40 | Agent must refuse instructions that would corrupt the data and explain why | Should Have |

## 6.6 Export

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-41 | Export must produce a ZIP containing the cleaned CSV and a PDF audit report | Must Have |
| FR-42 | PDF must be generated from markdown using WeasyPrint | Must Have |
| FR-43 | Cleaned CSV must reflect all approved operations and no others | Must Have |
| FR-44 | Export must include the session ID, file name, and timestamp in the report | Must Have |

# 7. Non-Functional Requirements

## 7.1 Performance

| ID | Requirement |
| --- | --- |
| NFR-01 | File upload endpoint must respond within 3 seconds for files up to 50MB |
| NFR-02 | Profiling must complete within 60 seconds for files up to 50MB |
| NFR-03 | First suggestion card must appear in the UI within 5 seconds of profiling completing |
| NFR-04 | Each cleaning operation must complete within 10 seconds for files up to 50MB |
| NFR-05 | Export must complete within 30 seconds for files up to 50MB |
| NFR-06 | Undo must complete within 3 seconds |

## 7.2 Reliability

| ID | Requirement |
| --- | --- |
| NFR-07 | Session state must persist in Redis and survive backend server restarts |
| NFR-08 | LLM call failures must not crash the session — agent must retry once then surface a recoverable error |
| NFR-09 | Generated pandas code that raises an exception must trigger a retry with error context, not a session crash |
| NFR-10 | File upload failures must return a descriptive error, not a 500 |

## 7.3 Security

| ID | Requirement |
| --- | --- |
| NFR-11 | Generated pandas code must execute in a sandboxed subprocess with no filesystem or network access |
| NFR-12 | Uploaded files must be stored with session-scoped filenames, not original filenames |
| NFR-13 | Session IDs must be UUIDs generated server-side, not user-supplied |
| NFR-14 | CORS must be configured to allow only the frontend origin |

## 7.4 Usability

| ID | Requirement |
| --- | --- |
| NFR-15 | Every error message shown to the user must be in plain English with a suggested action |
| NFR-16 | The UI must show which agent is currently running and a progress indicator |
| NFR-17 | The UI must be usable without reading any documentation for a user with basic data literacy |
| NFR-18 | All interactive elements must have accessible labels for screen readers |

# 8. System Architecture

## 8.1 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Agent Orchestration | LangGraph | Multi-agent state machine, interrupt/resume |
| LLM Framework | LangChain | Prompt templates, output parsers, memory |
| LLM Model | Claude claude-sonnet-4-5 | Powers all four agents |
| Data Processing | Pandas | All cleaning operations |
| Statistical Profiling | ydata-profiling | Null counts, distributions, duplicates, correlations |
| Data Validation | Great Expectations | Post-cleaning validation suite generation |
| Backend Server | FastAPI | Async API, SSE streaming, file upload |
| Session State | Redis | LangGraph checkpoint storage |
| Vector Memory | ChromaDB | Cleaning pattern memory within session |
| Frontend | React + Vite | UI application |
| UI Components | shadcn/ui + Tailwind | Accessible component library |
| Charts | Recharts | Before/after distribution visualization |
| PDF Generation | WeasyPrint | Markdown to PDF conversion |
| Containerization | Docker + docker-compose | One-command local setup |
| Testing | pytest + pytest-asyncio | Backend test suite |

## 8.2 Request Flow — Upload to Suggestion Cards

- User fills goal form and uploads CSV

- Frontend POST /api/upload → FastAPI saves file, returns session_id

- Frontend POST /api/profile/{session_id}

- FastAPI starts LangGraph graph with session_id as thread_id

- Profiling Agent runs ydata-profiling, adds semantic layer via Claude

- Explanation Agent generates suggestion cards, streams via SSE

- Graph hits INTERRUPT node, serializes state to Redis

- Frontend renders suggestion cards from SSE stream

- User reviews cards, makes selections, submits

- Frontend POST /api/resume/{session_id} with approved_ids and skip_reasons

- FastAPI fetches checkpoint from Redis, resumes graph

- Cleaning Agent executes approved operations

- Frontend receives before/after stats via SSE

- Graph enters conversational loop, waits for further instructions

## 8.3 Request Flow — Export

- User clicks Export

- Frontend POST /api/export/{session_id}

- FastAPI triggers Audit Agent

- Audit Agent reads complete action_log from graph state

- Claude generates structured markdown report

- WeasyPrint converts markdown to PDF

- FastAPI creates ZIP with cleaned CSV and PDF

- Frontend receives ZIP download

# 9. Data Models

## 9.1 GraphState

The central state object carried through the LangGraph pipeline.

| Field | Type | Description |
| --- | --- | --- |
| session_id | str | Unique identifier for the session. Used as LangGraph thread_id. |
| file_path | str | Absolute path to the uploaded CSV on the server filesystem. |
| cleaned_file_path | Optional[str] | Path to the output CSV after cleaning operations complete. |
| file_name | str | Original filename as uploaded. Used for display and in the audit report. |
| file_size_bytes | int | Size of the uploaded file. |
| goal_context | Optional[GoalContext] | User's stated goal. Injected into every agent's system prompt. |
| raw_profile | Optional[dict] | Full JSON output from ydata-profiling. Source of truth for statistics. |
| issues | list[ColumnIssue] | Structured list of detected problems, sorted by priority score descending. |
| suggestion_cards | list[SuggestionCard] | LLM-generated cards, one per issue. |
| approved_action_ids | list[str] | Action IDs the user checked. Only these execute after the interrupt. |
| skipped_action_ids | list[str] | Action IDs the user unchecked. |
| skip_reasons | dict[str, str] | Maps skipped action_id to the user's stated reason. |
| action_log | list[ActionLogEntry] | Accumulates every operation applied during the session. |
| conversation_history | list[dict] | Message history for the conversational cleaning interface. |
| current_agent | Optional[str] | Name of the currently running agent. |
| error_message | Optional[str] | Set when a recoverable error occurs. |

## 9.2 GoalContext

| Field | Type | Description |
| --- | --- | --- |
| use_case | str | One of: ml_training, reporting, analysis, pipeline_validation |
| expected_output | str | Free text. User's description of what they want at the end. |
| critical_columns | list[str] | Column names the user flagged as most important to their goal. |
| cleaning_aggression | str | One of: conservative, moderate, thorough |

## 9.3 ColumnIssue

| Field | Type | Description |
| --- | --- | --- |
| issue_id | str | Unique ID. Format: issue_ + 8 hex characters. |
| column_name | str | Name of the affected column. DATASET for dataset-level issues. |
| issue_type | str | One of: missing_values, duplicates, type_mismatch, outliers, inconsistent_format, high_cardinality |
| severity | str | One of: high, medium, low |
| description | str | Plain English description of what was found. No LLM involved. |
| stats | dict | Raw numbers specific to the issue type. |
| priority_score | float | 0.0 to 1.0. Higher means more important given the goal context. |

# 10. API Specification

## 10.1 Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/upload | Upload a CSV file. Returns session_id and file metadata. |
| POST | /api/goal/{session_id} | Store user's goal context before profiling runs. |
| POST | /api/profile/{session_id} | Start the profiling pipeline. Returns SSE stream. |
| POST | /api/resume/{session_id} | Resume paused workflow with user's approval selections. |
| POST | /api/chat/{session_id} | Send a natural language cleaning instruction. |
| POST | /api/undo/{session_id} | Undo the most recent or a specific action. |
| POST | /api/export/{session_id} | Generate and download audit report + cleaned CSV as ZIP. |
| GET | /api/session/{session_id} | Get current session status. |
| GET | /health | Health check endpoint. |

## 10.2 SSE Event Types

| Event | Endpoint | Payload Summary |
| --- | --- | --- |
| agent_start | /api/profile | agent name and display message |
| profiling_complete | /api/profile | issue_count, high/medium/low breakdown |
| card_chunk | /api/profile | card_id and streaming text chunk |
| card_complete | /api/profile | Full SuggestionCard object |
| all_cards_complete | /api/profile | Total card count |
| action_start | /api/resume | action_id, operation name, column |
| action_complete | /api/resume | action_id, before_stats, after_stats |
| all_actions_complete | /api/resume | actions_applied and actions_skipped counts |
| thinking | /api/chat | Status message while generating |
| code_preview | /api/chat | Generated pandas code before execution |

## 10.3 Error Response Shape

All error responses follow the same structure:

| Field | Type | Description |
| --- | --- | --- |
| error | string | Short error title |
| detail | string | Plain English explanation of what went wrong and what to do |

# 11. UI/UX Requirements

## 11.1 Application Pages

| Page | Purpose | Key Components |
| --- | --- | --- |
| Page 1 — Upload | Goal intake and file upload | GoalForm, FileDropzone |
| Page 2 — Review | Review AI suggestion cards | SuggestionCard list, AgentStatusBar, IssueCountSummary |
| Page 3 — Clean | Apply changes and conversational cleaning | ActionLog, ColumnStats, ChatPanel, UndoButton |
| Page 4 — Export | Preview and download audit report | AuditPreview, ExportButton, SessionSummary |

## 11.2 Design System

| Token | Use | Value |
| --- | --- | --- |
| Primary | Buttons, active states, links | Indigo 600 |
| Success | Approved changes, high confidence | Green 600 |
| Warning | Medium severity issues | Amber 500 |
| Danger | High severity issues, errors | Red 600 |
| Neutral | Low severity, inactive states | Slate 400 |
| Background | Page background | Slate 50 |
| Surface | Cards, panels | White |

## 11.3 Typography

| Element | Font | Size |
| --- | --- | --- |
| Body text | Inter / sans-serif | 14px |
| Page titles | Inter / sans-serif | 24px |
| Section headings | Inter / sans-serif | 18px |
| Card headings | Inter / sans-serif | 14px |
| Code blocks | JetBrains Mono / monospace | 12px |

# 12. Agent Specifications

## 12.1 Profiling Agent

Responsibility: Transform raw ydata-profiling statistics into semantically enriched issue objects.

| Attribute | Detail |
| --- | --- |
| Input from GraphState | file_path, raw_profile, goal_context |
| Output to GraphState | issues (list of ColumnIssue with updated priority scores) |
| LLM Task 1 | Infer likely cause of each issue based on column name and value distribution |
| LLM Task 2 | Adjust priority scores based on goal_context and critical columns |
| LLM Task 3 | Flag issues that may indicate upstream data pipeline problems |
| Does NOT do | Generate plain-English suggestion cards (that is the Explanation Agent's job) |

## 12.2 Explanation Agent

Responsibility: Generate a human-readable suggestion card for every issue in the issues list.

| Attribute | Detail |
| --- | --- |
| Input from GraphState | issues, goal_context |
| Output to GraphState | suggestion_cards |
| Found section | One or two sentences in plain English. No jargon. No statistics notation. |
| Proposed Action | The specific operation — e.g. 'Drop the 340 rows where revenue is null' |
| Reasoning | Why this action makes sense for this specific goal. Must reference use case. |
| Tradeoff | What the user gives up or risks. Must be specific to the column and data. |
| Streaming | Each card streams token by token via SSE. card_complete event after each card. |

## 12.3 Cleaning Agent

Responsibility: Execute approved cleaning operations and handle conversational cleaning instructions.

| Attribute | Detail |
| --- | --- |
| Input from GraphState | file_path, approved_action_ids, suggestion_cards, conversation_history |
| Output to GraphState | cleaned_file_path, action_log entries, conversation_history |
| Sandbox | No network access, no filesystem access outside session dir, 30s timeout, 2GB memory limit |
| Error handling | Retry once with error context if generated code fails. Log failure if retry fails. |
| Before/after stats | null_count, unique_value_count, row_count, min/max/mean/std for numeric columns |
| Undo mechanism | Saves column snapshot before each operation as a reversible diff |

## 12.4 Audit Agent

Responsibility: Generate the complete audit report from the action log.

| Attribute | Detail |
| --- | --- |
| Input from GraphState | action_log, issues, goal_context, file_name, session_id |
| Outputs | Markdown string and PDF file path |
| LLM Task 1 | Write the Executive Summary paragraph |
| LLM Task 2 | Write the disposition summary for each issue in plain English |
| LLM Task 3 | Format the full report in clean markdown |
| Does NOT do | Change, summarize, or paraphrase the user's rejection reasons — these appear verbatim |

# 13. LangGraph Workflow Specification

## 13.1 Graph Definition

| Node | Type | Description |
| --- | --- | --- |
| goal_intake | Start | Receives and validates goal context |
| profiling_agent | Processing | Runs ydata-profiling + semantic enrichment |
| explanation_agent | Processing | Generates suggestion cards and streams via SSE |
| human_approval | INTERRUPT | Pauses graph, serializes state to Redis, waits for user selections |
| cleaning_agent | Processing | Executes approved operations and handles conversational instructions |
| conversational_loop | Self-loop | Accepts and executes further instructions until export is triggered |
| audit_agent | End | Generates markdown + PDF audit report |

## 13.2 Interrupt Node Behavior

The human_approval node is implemented using LangGraph's native interrupt() function.

When the graph reaches human_approval:

- interrupt() is called with the current suggestion cards as the interrupt value

- LangGraph serializes the complete GraphState to the Redis checkpointer under the thread_id

- Graph execution pauses. The node does not return.

- The FastAPI endpoint that started the graph returns to the caller.

- The SSE stream sends an interrupt_reached event to the frontend.

When the user submits their selections:

- The resume endpoint receives approved_action_ids, skipped_action_ids, and skip_reasons

- The endpoint fetches the checkpoint from Redis using the session_id as thread_id

- The endpoint calls graph.invoke() with Command(resume=user_selections)

- LangGraph restores the GraphState from the checkpoint

- Graph execution continues to the cleaning_agent node

## 13.3 State Persistence

| Parameter | Value |
| --- | --- |
| Key prefix | dataclean_session |
| Full key format | dataclean_session:{session_id} |
| TTL | 24 hours (86400 seconds) |
| Serialization | LangGraph built-in JSON serialization |

# 14. Error Handling Requirements

## 14.1 File Upload Errors

| Error | Detection | User Message | Recovery |
| --- | --- | --- | --- |
| Wrong file type | Extension check | Only CSV files are supported. | Re-upload |
| File too large | Size check before save | File exceeds 50MB limit. | Re-upload smaller file |
| Unparseable CSV | pd.read_csv on first 5 rows | File could not be read as CSV. | Re-upload |
| Non-UTF-8 encoding | chardet detection | Detected and converted automatically | None needed |
| Empty file | Row count check | File appears to be empty. | Re-upload |
| Header-only file | Row count check | File has no data rows. | Re-upload |

## 14.2 LLM Errors

| Error | Detection | Behavior |
| --- | --- | --- |
| Rate limit | 429 response from API | Exponential backoff, retry up to 3 times |
| Context too long | 400 response with context error | Truncate issue list, retry with fewer issues |
| Invalid JSON output | JSON parse failure | Retry with explicit JSON formatting instruction |
| Network timeout | Request timeout after 30s | Retry once, surface error if second attempt fails |
| Invalid pandas code | Execution exception in subprocess | Retry once with error message in prompt |

## 14.3 Session Errors

| Error | Detection | Behavior |
| --- | --- | --- |
| Session not found | session_id not in Redis | Return 404, show Session expired page |
| Checkpoint corrupted | Deserialization failure | Return 500, offer to restart session |
| Redis connection lost | Connection error | Return 503, show Service temporarily unavailable |

# 15. Testing Requirements

## 15.1 Test Fixtures

| Fixture | Issues It Must Produce |
| --- | --- |
| missing_values.csv | At least 3 missing value issues, at least one high severity |
| duplicates.csv | At least one duplicate issue, accurate count |
| mixed_types.csv | At least 2 type mismatch issues |
| bad_dates.csv | At least one inconsistent format issue on date columns |
| outliers.csv | At least 3 outlier issues including salary, performance score, hours |

## 15.2 Coverage Targets

| Test Area | Approach | Coverage Target |
| --- | --- | --- |
| Profiler | Unit tests against known fixture outputs | >80% |
| Agents | Testable with mock LLM output | >80% |
| GraphState | Serialization/deserialization tests | >80% |
| Full graph | End-to-end with MemorySaver checkpointer | Key workflows |
| API endpoints | POST/GET tests including error paths | >80% |

# 16. Out of Scope for Version 1

| Feature | Reason Deferred | Target Version |
| --- | --- | --- |
| Database connectors (Snowflake, BigQuery, PostgreSQL) | Requires auth, schema browsing, query interface | v2 |
| Multi-file cleaning and joins | Requires data modeling layer, relationship inference | v2 |
| User accounts and persistent sessions | Requires auth system, user management | v2 |
| Reusable cleaning templates | Requires cross-session storage, template management UI | v2 |
| Team collaboration and shared sessions | Enterprise feature set | v2 |
| Excel, JSON, Parquet support | Expands edge case surface area significantly | v2 |
| Mobile-responsive UI | Core use case is desktop — analyst at a desk | v2 |
| Batch processing of multiple files | Requires job queue, progress management | v2 |
| Custom cleaning rule authoring | Requires rule DSL design | v2 |
| API access without UI | Requires auth, rate limiting, documentation | v2 |
| Scheduled cleaning runs | Requires job scheduler, notification system | v2 |
| Data lineage tracking | Requires graph database or lineage system | v3 |

# 17. Dependencies and Risks

## 17.1 External Dependencies

| Dependency | Risk Level | Mitigation |
| --- | --- | --- |
| Claude API availability | Medium | Implement retry with exponential backoff. Document fallback to other models. |
| Claude API cost | Low | Batch calls where possible. Set a per-session token budget. Log token usage. |
| ydata-profiling on large files | Medium | Use minimal=True mode. Set a 60-second timeout. Test against 50MB fixture. |
| Redis availability | Low | Use MemorySaver as fallback for development. |
| WeasyPrint PDF generation | Low | Mature library. Test with known complex markdown. Have markdown export as fallback. |
| HuggingFace Spaces free tier limits | Medium | Monitor usage. Have a self-host option documented in README. |

## 17.2 Schedule Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| LangGraph interrupt pattern takes longer than a week to implement | Medium | High | Start interrupt implementation in week 3 as a spike. Buffer week 4. |
| ydata-profiling integration produces unexpected output format | Low | Medium | Capture raw output in week 1 and write tests against the real format before building parsers. |
| Claude API changes between development and launch | Low | High | Pin the model version in all API calls. Monitor Anthropic changelog. |
| HuggingFace Spaces deployment has compatibility issues | Medium | Medium | Test Docker build on HuggingFace in week 7, not week 8. |

# 18. Launch Requirements

## 18.1 Repository Checklist

- README.md with one-liner pitch, demo GIF, architecture diagram, install instructions, and sample dataset links

- docker-compose.yml that runs the full stack with one command

- Three sample messy CSV datasets in a /samples directory

- CONTRIBUTING.md

- LICENSE file (MIT)

- GitHub Actions workflow that runs the test suite on every push

- .env.example with all required environment variables documented

## 18.2 HuggingFace Spaces Requirements

- Require zero installation from the user

- Load in under 10 seconds on a standard connection

- Support at least 10 concurrent sessions without degradation

- Display a banner noting the 50MB file size limit and 24-hour session expiry

## 18.3 Launch Channels

| Channel | Content | Timing |
| --- | --- | --- |
| GitHub release | v1.0.0 tag with full changelog | Launch day |
| r/MachineLearning | Post framing the 80% problem with a demo link | Launch day |
| r/datascience | Post from analyst perspective, audit report as the hook | Launch day + 1 |
| HuggingFace community | Post in the Tools section with architecture overview | Launch day + 1 |
| LinkedIn | Personal post with the demo GIF and the rejection flow story | Launch day + 2 |

## 18.4 Post-Launch Monitoring

For the first 30 days after launch:

- Monitor GitHub issues daily

- Respond to all issues within 48 hours

- Track HuggingFace demo session completion rate

- Log all LLM errors and malformed outputs for inspection

- Fix any bug that prevents export completion within 24 hours of discovery

# Appendix A — Glossary

| Term | Definition |
| --- | --- |
| Action Log | The running record of every cleaning operation applied during a session, stored in GraphState and used to generate the audit report. |
| Checkpoint | The serialized state of a LangGraph graph at a specific point in execution, stored in Redis and used to resume a paused graph. |
| Cleaning Aggression | The user's preference for how aggressively the tool should recommend changes. Conservative means suggest only obvious fixes. Thorough means suggest everything. |
| Critical Columns | Columns the user has flagged as most important to their goal. Issues in critical columns receive higher priority scores. |
| Goal Context | The combination of use case, expected output, critical columns, and cleaning aggression that the user specifies before profiling runs. |
| Human-in-the-Loop | An architectural pattern where an AI workflow pauses mid-execution and requires human input before continuing. |
| Interrupt Node | A LangGraph node that pauses graph execution, serializes state to the checkpoint store, and waits for external input before resuming. |
| IQR | Interquartile range. The difference between the 75th and 25th percentiles. Values more than 1.5x IQR below Q1 or above Q3 are flagged as outliers. |
| Priority Score | A float between 0.0 and 1.0 assigned to each detected issue. Higher scores indicate higher priority given the user's goal context. |
| Session | A single end-to-end cleaning workflow identified by a UUID. Sessions are stored in Redis and expire after 24 hours. |
| Suggestion Card | The LLM-generated UI element that presents a detected issue and proposed fix to the user for approval or rejection. |

# Appendix B — Environment Variables

| Variable | Required | Default | Description |
| --- | --- | --- | --- |
| ANTHROPIC_API_KEY | Yes | — | Claude API key |
| REDIS_HOST | Yes | localhost | Redis hostname |
| REDIS_PORT | Yes | 6379 | Redis port |
| REDIS_TTL_SECONDS | No | 86400 | Session TTL in seconds (24 hours) |
| UPLOAD_DIR | No | ./uploads | Directory for uploaded CSV files |
| MAX_FILE_SIZE_MB | No | 50 | Maximum upload file size |
| CHROMA_PERSIST_DIR | No | ./chroma_db | ChromaDB persistence directory |
| APP_ENV | No | development | development or production |
| LOG_LEVEL | No | INFO | Logging verbosity |
| VITE_API_BASE_URL | Yes (frontend) | http://localhost:8000 | Backend API URL for frontend |

End of Document